## Entry 01 — Framework Baseline & Theme Strategy

Date: 2026-02-10

### Decision: Initial Theme Standardization

Locked Option:
Option B — Use the MotorURL-Home theme across all sites during framework development

This decision is locked in as the baseline strategy for Shared Site Framework – Part 01.

### Rationale

The Shared Site Framework is in an active definition phase. During this stage, minimizing variables is more important than preserving visual differentiation.

Using a single theme provides:

- One DOM structure to reason about

- One CSS baseline

- One JavaScript contract surface

- Clear attribution when behavior works or fails

- Faster convergence on correct framework assumptions

Maintaining multiple themes at this stage would introduce ambiguity between:

- Framework logic issues

- Theme markup differences

- CSS side effects

- Static generator or build quirks

This would slow progress and force premature adapter design.

### Strategic Intent (Phased Approach)

This decision does not discard existing or preferred themes.

Instead, the framework will be developed in deliberate phases:

Phase 1 — Framework Convergence (Current) - MotorURL-Home theme used across all sites - Framework behavior defined and validated without theme noise - DOM and script contracts documented and stabilized

Phase 2 — Framework Lock-In (Future) - Shared behavior considered authoritative - Assumptions explicitly documented

Phase 3 — Theme Re-introduction (Future) - Bambu Studio theme re-introduced intentionally - FreeCAD theme aligned to Bambu theme - Theme differences handled via minimal, well-scoped adapters

At that point, themes become controlled variations, not structural risks.

### Guiding Principle Established

Stability before diversity. Prove the framework first, then earn complexity.

Status: - Theme strategy locked for Part 01 - No other framework behavior decisions recorded yet

## Entry 02 — Shared Site Framework Technical Plan (High-Level)

Date: 2026-02-10

### Purpose

This entry outlines the end-to-end technical plan for creating the Shared Site Framework using the three existing sites as inputs:

- MotorURL Home (reference implementation)

- Bambu Studio Manual

- FreeCAD Manual

The plan is intentionally behavior-first, incremental, and low-risk, aligned with the Option B strategy (single theme during framework convergence).

### Phase 0 — Evidence Collection (Read-Only)

Goal: Understand what already exists without changing anything.

Steps: - Unzip and inventory all three sites - Identify shared vs duplicated assets: - CSS files - JavaScript files - Navigation markup patterns - Capture DOM structures for: - Left navigation - TOC (if present) - Header/footer regions - Note generator/theme artifacts vs intentional markup

Output: - Observational notes only (no fixes) - List of implicit contracts already in use

### Phase 1 — Reference Normalization

Goal: Establish a single authoritative baseline.

Steps: - Declare MotorURL Home as the reference DOM + behavior model - Map Bambu / FreeCAD structures against that reference - Identify: - Pure structural mismatches - Cosmetic-only differences - Accidental divergence

Decisions: - What must be standardized - What can remain site-specific

Output: - Explicit list of required structural contracts

### Phase 2 — Contract Definition (No Code Yet)

Goal: Define what the framework expects, independent of implementation.

Steps: - Define required DOM hooks: - IDs - Classes - Data attributes - Define navigation behavior rules: - Expand/collapse logic - Persistence rules - Active-state resolution - Define TOC behavior rules: - When it appears - How it syncs with scroll

Output: - Written contracts (journaled) - No JavaScript or CSS changes yet

### Phase 3 — Core Framework Extraction

Goal: Create a shared core without breaking sites.

Steps: - Extract shared CSS into a conceptual core layer - Extract shared JS behaviors into a single core script - Remove duplicated logic between sites only where identical

Rules: - One responsibility per file - No site-specific conditionals yet

Output: - Shared core assets (still local)

### Phase 4 — Site Adaptation (MotorURL First)

Goal: Validate the framework against the reference site.

Steps: - Wire MotorURL Home to the shared core - Verify: - Nav behavior matches baseline exactly - TOC behavior unchanged - Fix framework bugs only (not site markup)

Output: - Proven framework-core + reference site

### Phase 5 — Secondary Site Alignment

Goal: Bring other sites onto the framework safely.

Steps: - Apply MotorURL Home theme to Bambu and FreeCAD (per Option B) - Adjust markup to satisfy contracts - Avoid adapters unless strictly necessary

Output: - All three sites running on the same framework + theme

### Phase 6 — Stabilization & Lock-In

Goal: Declare the framework stable.

Steps: - Re-audit for duplication or drift - Journal final assumptions - Declare contracts frozen for Part 01

Output: - Stable shared framework baseline

### Phase 7 — Future (Out of Scope for Part 01)

Not executed now, but planned:

- Reintroduce Bambu theme intentionally

- Convert FreeCAD theme to match Bambu

- Add minimal adapters where required

- Treat themes as controlled variations

### Guiding Rule (Reaffirmed)

Define behavior first. Prove it once. Then reuse it everywhere.

Status: - Plan recorded - No implementation started yet

## Entry 03 — Phase 0 Started: Evidence Collection (Read-Only)

Date: 2026-02-10

### Inputs Received

Three site zips were received and unpacked for read-only inspection:

- motorurl-home.zip

- bambu-studio-manual.zip

- freecad-manual.zip

Unpacked workspace (local for analysis): - /mnt/data/ssf_phase0/

File counts (all files, recursive): - MotorURL Home: 381 files - Bambu Studio Manual: 170 files - FreeCAD Manual: 103 files

### Initial Structural Inventory (High-Signal)

#### 1) MotorURL Home (Reference Implementation)

Overall structure (top-level folders): - css/ — split CSS files - styles.css, header.css, sidebar-title.css, toc.css - scripts/ — custom site behavior - nav-data.js (data model) - nav.js (left tree nav rendering + behavior) - ui.js (hamburger + layout interactions) - toc.js (right TOC) - plus gallery utilities - includes/ — shared includes - header.html loaded via fetch() at runtime - pages/ — content pages loaded into an <iframe> (contentFrame) - assets/ — site media (large; includes MP4s, logo, manifests)

Key architectural note: - MotorURL Home is a shell + iframe content model. - The shell owns nav + TOC and loads content pages inside the iframe.

Primary DOM hooks seen in index.html: - Left nav container: nav#treeNav.tree - Content host: iframe#contentFrame - Right TOC container: nav#tocList - Header include target: div#header-include

#### 2) Bambu Studio Manual (Theme Candidate)

Overall structure: - Root contains multiple standalone HTML pages (no iframe shell model) - assets/ contains: - css/main.css (primary theme CSS) - js/lightbox.js (image behavior) - images/* (screenshots) - style.css exists in root and is referenced by pages (appears to be a small override layer) - docs/ exists with Markdown source content (currently not the runtime site mechanism)

Key architectural note: - Bambu is currently a multi-page static site with repeated sidebar markup per page. - Left nav is hardcoded in HTML (lists + inline indentation), not data-driven.

#### 3) FreeCAD Manual (Source-First)

Overall structure: - mkdocs.yml present and populated (Material theme configured) - docs/ contains Markdown source tree - assets/ present (currently minimal; includes images/.keep)

Key architectural note: - FreeCAD zip appears to be primarily the MkDocs source project, not a built output site.

### Phase 0 Findings: What This Means for the Shared Framework

We currently have three different site architectures:

- MotorURL Home: shell + iframe, framework behavior centralized in shared JS

- Bambu Manual: multi-page static HTML, sidebar duplicated per page

- FreeCAD Manual: MkDocs Material source project (generator-driven nav)

This confirms why Option B (single theme + convergence) is the correct early strategy.

### Phase 0 Next Steps (Still Read-Only)

To complete Phase 0 properly, the next read-only checks are:

- Asset overlap analysis

- Identify candidate “shared core” files vs site-specific files

- Map CSS/JS responsibilities by file

- DOM contract extraction

- Write down the minimum hooks needed for:

  - left nav

  - breadcrumbs

  - TOC

  - header include

- Behavior inventory

- List the behaviors that exist today in MotorURL Home scripts:

  - expand/collapse rules

  - active item detection

  - persistence (if any)

  - TOC generation rules

- Mismatch list

- Capture the specific mismatches between Bambu / FreeCAD and the MotorURL Home contract

  - (No fixes yet; just a list.)

Status: Phase 0 is started. Evidence gathered and initial structural differences confirmed. Next: complete read-only mapping of assets + contracts before any changes.

## Entry 04 — Phase 0 Updated: Consolidate to One Repo + Domain Strategy

Date: 2026-02-12

### Decision: Path 1 (Single Repo / Single Pages Project)

Locked: Consolidate the entire 3D printing ecosystem into one GitHub repository and one Cloudflare Pages project.

Target: - Primary site: 3dprinting.motorurl.com - Root domain behavior: motorurl.com should automatically send visitors to 3dprinting.motorurl.com

Rationale: - Preserves the iframe model with same-origin guarantees - Eliminates cross-project routing complexity - Centralizes shared framework assets (scripts/CSS) cleanly - Removes naming confusion (“home” vs “3D printing”) at the source

### Phase Impact

This consolidation is treated as part of Phase 0 (Evidence / Foundation).

Phase 0 is expanded to include: repository consolidation + Cloudflare project/domain alignment, before contracts are locked.

### High-Level Implementation Steps (Next Work)

#### 1) Create/Choose the Consolidated Repo

- Create a new repo (recommended name): 3dprinting.motorurl.com (or motorurl-3dprinting)

- This repo will become the single source of truth for:

  - shared shell (iframe model)

  - shared scripts/CSS

  - all 3D printing section content

#### 2) Define the Section Folder Layout (In Repo)

Proposed layout (final names to be chosen once): - / = shared shell (index.html, core css/js) - /pages/ = iframe-loaded content pages - /assets/ = shared assets - /bambu/ = Bambu section (content/assets as needed) - /freecad/ = FreeCAD section (content/assets as needed)

Rule: all iframe-loaded content should remain same-origin under 3dprinting.motorurl.com.

#### 3) Migrate Existing Sites Into the Consolidated Repo

- Start from MotorURL Home (gold) as the base shell

- Bring Bambu and FreeCAD content in as sections

- Do not attempt theme restoration yet (Option B still applies)

#### 4) Create the New Cloudflare Pages Project

- Connect the consolidated repo to a new Pages project

- Set the custom domain to: 3dprinting.motorurl.com

- Verify build method matches the repo (static output)

#### 5) Set Up Root Domain Redirect

Desired behavior: - Visiting motorurl.com should send users to 3dprinting.motorurl.com

Implementation principle: - Prefer a clean HTTP redirect at the edge (Cloudflare) rather than JS. - Keep it simple and reversible.

#### 6) Preserve Old Subdomains Temporarily (Redirects)

During transition, keep legacy domains alive and redirect: - bambu-studio.motorurl.com/* → 3dprinting.motorurl.com/bambu/* (or chosen path) - freecad.motorurl.com/* → 3dprinting.motorurl.com/freecad/* (or chosen path)

### Status

- Path 1 consolidation strategy locked

- Phase 0 expanded accordingly

- Next task: execute repo + Pages project restructuring, then proceed with contract extraction

## Entry 05 — Phase 0: Nav + Page Inventory (All Three Sites)

Date: 2026-02-12

### MotorURL Home (Gold) — Nav Tree (Data-Driven)

Source: scripts/nav-data.js (window.MOTORURL_NAV)

Top-level branches: - Printers - Bambu Lab A1 - Filament - Modeling & Geometry - Industry Insights - CAD/Slicing Software Manuals - freecad.motorurl.com (external link) - bambu-studio.motorurl.com (external link)

Pages (iframe-loadable HTML): - pages/ contains 36 HTML pages. - Nav references 28 of those pages. - Additional 8 pages exist but are not currently linked in the nav: - 3d-printing.html - filament-drying-guide.html - gallery.html - home.html - making-and-fabrication.html - material-resistance-quick-reference.html - operations.html - site.html

Notes: - Home already matches the intended shared shell model: - left nav is generated - content is loaded in an iframe - TOC is separate and script-driven

### Bambu Studio Manual — Sidebar Nav (Hardcoded per Page)

Source observed: index.html sidebar markup.

Nav sections + links present: - Overview - Intro & Scope (index.html) - Menus & Preferences - File Menu (file-menu.html) - Help Menu (help-menu.html) - View Menu (view-menu.html) - Preferences (preferences.html) - Main Mode Tabs - Prepare (prepare.html) - Prepare – Overview (prepare_overview.html) - Prepare – Object Layout & Organization (prepare_object_layout.html) - Prepare – Supports & Surface Tools (prepare_supports_surface_tools.html) - Prepare – Plates & Layout Control (prepare_plates_layout_control.html) - Prepare – Print & Filament Settings (Concepts) (prepare_print_filament_concepts.html) - Slice (Preview) (slice.html) - Device (device.html) - Project (project.html) - Calibration (calibration.html) - Key Features - Per-Object Settings (per-object.html) - Supports (supports.html) - Ironing (ironing.html) - Timelapse (timelapse.html) - Workflows (workflows.html) - Reference - Glossary (glossary.html) - Update History (update-history.html)

Reality check vs zip contents: - The zip contains some of these HTML pages, but several linked pages are missing (not included in the zip), including: - help-menu.html, view-menu.html, slice.html, project.html, calibration.html, per-object.html, supports.html, ironing.html, timelapse.html, workflows.html, glossary.html - The zip includes index_1.html (not referenced by nav), and update-history.html.

Implication: - Bambu is currently not “complete” as a standalone output package. - When consolidated, these links must either be: - migrated in with the missing pages, or - removed/hidden until the pages exist.

### FreeCAD Manual — MkDocs Nav (Source Project)

Source: mkdocs.yml nav section.

Top-level nav: - Home - Getting Started - Overview - UI Basics - Core Concepts - Parametric Modeling - Sketches & Constraints - Multiple Parts in One Document - Mesh & STL Workflows - Analyze & Repair Mesh - Create Shape From Mesh - Troubleshooting - Grayed Out Tools - Reference - Terms

Docs present: - docs/ contains 14 Markdown pages. - 4 Markdown pages exist but are not in the mkdocs nav: - core-concepts/dependencies-plain-english.md - core-concepts/duplicating-a-body-object-selection.md - core-concepts/origin-vs-geometry.md - core-concepts/visibility-selection-export.md

Implication: - FreeCAD zip is primarily source, not built output. - Consolidation to the iframe model will require either: - producing built HTML and importing it as iframe-loadable pages, or - converting select docs to the MotorURL Home page format.

### Phase 0 Blueprint Direction (Specific)

Given the locked decisions: - One repo + one Pages project - Keep the iframe shell model - Use the MotorURL Home theme during convergence

The consolidation blueprint should: - keep index.html shell at repo root - place all iframe-loadable content under stable section folders - keep nav structure in scripts/nav-data.js (presentation layer) - avoid tying folder names directly to nav headings

Recommended stable buckets: - /printers/ - /bambu-lab-a1/ - /filament/ - /modeling-geometry/ - /industry-insights/ - /software/ - /software/bambu-studio/ - /software/freecad/

(Exact page file naming can remain as-is initially; only paths will change.)

Status: Phase 0 inventory complete enough to draft a finalized folder blueprint and a step-by-step migration checklist.